## Slide 1: Seatrack-database planned structure and interface
Jens Åström

## Slide 2: Build plan for seatrack database
Structure
  Based on Halfdan’s suggestion
Hosting
  Linux machine at NINA
  Access to database from selected IP-adresses
  Backup and activity log
Interface
  R-package
  Pgadmin (or other database software)
  Excel-Access
  Shiny

## Slide 3: Documentation and collaboration
Github repository
  http://github.com/NINAnor/seatrack-db
  R «devtools:install_github(«NINAnor/seatrack-db/seatrackR»)
  Use issues, request merges for new features.

## Slide 4: Database structure
Closely based on Halfdan’s suggestion
PostgreSQL 9.6 with PostGIS
Stores names of logger data files related to each logging session, but not actual files

## Slide 5: Insert procedures – several separate tasks -
Insert «background/metadata» - admins do seldom, small size
Logger – often, small to large size
  startup
  allocation
  deployment
  retrieval
  shutdown
Processing and position data – seldom, large size

## Slide 6: Interface – several possibilities
Pre-configured solutions for a few tasks
  Web-interface (shiny)
  Excel – through Access
  R functions
Ad-hoc tasks will require custom solutions/queries
  Good idea for key people to get used to SQL-language!
What works for you?

## Slide 7: R-package
Functions for
  Connecting to database
  Export and Import data
  Pre-packaged queries
  Consistency check of data prior to import
Also possible to store functions for processing here, kernel estimation etc.

## Slide 8: Work ahead
Finish database design (relationships and triggers)
  2-weeks
Set up machine and fill with mock-data
  Within month (?)
Set up interface (what kind?)
  Within month after machine set up
Develop rudimentary functionality in R-package
  4 Within month after machine set up

## Slide 9
Cooperation and expertise for a sustainable future
Photo: P. Jordhøy, J. Thomassen, E. B. Thorstad, A. Staverløkk, T. Aarvak, B. Løken/Samfoto